## 📄 DiaTrack: Full Project Concept Note & Development Log

Project Title: DiaTrack: Simple Diabetes Management App

SDG Alignment: SDG 3: Good Health and Well-Being

Final Status: MVP Complete, Ready for Deployment

## I. Weeks 1–2: Initiation, Planning & Prototyping

| Task Focus | Details & Key Artifacts | Status |
| --- | --- | --- |
| Project Selection | Chose SDG 3: Good Health and Well-Being (Chronic Conditions - Type 2 Diabetes). | Complete |
| Problem Statement | Defined the problem of inconsistent paper logging and the need for predictive, actionable insights. | Complete |
| Wireframing (Figma) | Designed three core screens: Login/Auth, Data Logging Form, and the Dashboard (prioritizing the risk card and chart). | Complete |
| Initial Backend Setup | Created project structure (backend/, frontend/, ml-service/). Installed Node.js/Express and initialized the basic server framework. | Complete |

## II. Week 3: Front-End Development & Router

| Task Focus | Details & Key Artifacts | Status |
| --- | --- | --- |
| Core UI Development | Built the entire user interface using React and Tailwind CSS, matching the wireframes. | Complete |
| Front-End Navigation | Implemented React Router (react-router-dom) for secure, seamless navigation between the Login screen (/), Dashboard (/app), and Log Form (/app/log). | Complete |
| Component Structure | Created reusable components: AuthForm.js, LogForm.js, and Dashboard.js. | Complete |

## III. Week 4: AI Integration & Core Logic Bridge

| Task Focus | Details & Key Artifacts (AI Specialization) | Status |
| --- | --- | --- |
| Architecture | Established the Dual-Backend Architecture: Node.js API (Gateway) $\leftrightarrow$ Python/Flask (ML Service). | Complete |
| AI Model Creation | Developed train_model.py to generate synthetic data, train a Logistic Regression model, and serialize it (model.pkl). | Complete |
| API Bridge | Implemented mlController.js (Node.js) to call the Python service (/predict_risk) via Axios. | Complete |
| Prescriptive AI | Implemented the Predictive Risk Score and Actionable Advice generation in Python, ensuring the ML component is high-quality and prescriptive. | Complete |

## IV. Week 5: Backend, Security & Data Persistence (MVP Completion)

| Task Focus | Details & Key Artifacts | Status |
| --- | --- | --- |
| Database Connection | Successfully connected to MongoDB Atlas using secure, URL-encoded credentials, resolving complex connection errors. | Complete |
| User Authentication | Implemented JWT security using bcryptjs and jsonwebtoken. Secured API routes with authMiddleware.js. | Complete |
| Data Persistence | Updated LogForm.js to send the user's JWT token for secure submission. Updated readingController.js to save readings to MongoDB and fetch user-specific data. | Complete |
| Dynamic Display | Updated Dashboard.js to fetch and display the user's real name, real readings, and the dynamic, live AI prediction. | Complete |

## V. Week 6: Refinement & MVP Finalization

| Task Focus | Details & Key Artifacts | Status |
| --- | --- | --- |
| AI Data Refinement | Updated mlController.js to fetch the user's actual latest blood sugar reading from MongoDB and pass it to the Python model, ensuring the AI output is personalized, not mock-driven. | Complete |
| Stability Testing | Final verification of the Log $\rightarrow$ Save $\rightarrow$ Fetch $\rightarrow$ AI Update cycle, confirming MVP stability. | Complete |
| Deployment Prep | Cleaned up configurations and prepared the code for cloud deployment environment variables. | Complete |

## VI. Week 7: Deploy MVP & Initial User Testing

| Task Focus | Details & Key Artifacts | Status |
| --- | --- | --- |
| Deployment Strategy | Deploy React Front-End (Vercel/Netlify) and Node.js/Python Backend (Render/Heroku) separately. | Pending |
| Deployment | (ACTION REQUIRED) Deploy code to chosen platforms and update front-end API URLs to point to the live backend URL. | Pending |
| Initial Testing | Test deployed application with at least five users (peers/mentors) to identify critical bugs and usability issues. | Pending |
| Feedback Collection | Document feedback on UI/UX, data clarity, and AI advice quality. | Pending |

## VII. Week 8: Testing & Refinement

| Task Focus | Details & Key Artifacts | Status |
| --- | --- | --- |
| Bug Fixes | Address all critical bugs and failures identified during user testing (Week 7). | Pending |
| UX/UI Improvement | Implement minor UI improvements based on feedback (e.g., better mobile spacing, clearer navigation). | Pending |
| Monetization Review | Finalize the Freemium Model strategy and ensure placeholder elements for premium features are present. | Pending |

## VIII. Weeks 9–12: Launch, Monitoring & Final Demo

| Task Focus | Details & Key Artifacts | Status |
| --- | --- | --- |
| Final Launch | Deploy the stable, tested application. | Pending |
| Monitoring Setup | Integrate tools like Google Analytics for user tracking and New Relic (or similar) for API performance monitoring. | Pending |
| Final Presentation | Prepare the demo, slide deck, and technical report highlighting the AI specialization and SDG impact for graduation. | Pending |
| Monetization Activation | Set up initial subscription/payment links (placeholder, if necessary) for the planned premium features. | Pending |